## 1. PRD.md

Markdown

# Product Requirements Document (PRD): C.O.R.E.

**Product Name:** C.O.R.E. (Codebase Orchestration & Refactoring Engine)

**Repository:** `https://github.com/devasya0711/C.O.R.E..git`

**Author:** devasya0711 (`devasyakachru.007@gmail.com`)

**Status:** Approved for MVP Implementation

---

## 1. Problem, Value Proposition & Target Users

### 1.1 Problem Statement

Enterprise engineering teams maintain monolithic codebases where hidden call dependencies and shared database tables make refactoring hazardous. Standard LLM coding assistants operate on text chunks and limited context windows; they lack deterministic structural awareness across multi-hop function calls and database writes, leading to broken builds when attempting service extraction.

### 1.2 Value Proposition

C.O.R.E. is a Multi-Agent GraphRAG SaaS platform that parses repositories via Abstract Syntax Trees (Tree-sitter) into a Neo4j Knowledge Graph, applies mathematical community detection (Louvain algorithm) to identify low-coupling microservice seams, predicts multi-hop "blast radius" impact before code changes, and executes self-healing refactoring verified inside an isolated test sandbox before opening a GitHub Pull Request.

### 1.3 Target Users

- **Primary:** Staff/Senior Software Engineers & Platform Architects migrating legacy Python/Java monoliths into microservices.

- **Secondary:** Engineering Managers evaluating technical debt, coupling scores, and refactoring risk.

---

## 2. Assumptions & Decisions Requiring Approval

- **[ASSUMPTION-1]:** MVP AST parsing will fully support **Python** (with extensible hooks for Java/TypeScript) to ensure deterministic end-to-end execution within MVP scope.

- **[ASSUMPTION-2]:** Repository ingestion in MVP supports public GitHub URLs, private GitHub repos via fine-grained Personal Access Tokens (PAT) / GitHub App, or local `.zip` uploads up to 100 MB.

- **[APPROVAL REQUIRED-1]:** LLM Provider Selection — Defaulting to OpenAI (`gpt-4o` + `text-embedding-3-small`) or Google Gemini (`gemini-2.5-pro`) via configurable `.env` keys. Confirm preferred primary provider.

---

## 3. Core User Journeys & User Stories

### Journey 1: Repository Ingestion & Dependency Graph Construction

- **US-1.1:** As an Architect, I want to submit a GitHub repository URL and branch so that C.O.R.E. parses its AST and builds an interactive Neo4j Knowledge Graph.

- **US-1.2:** As an Architect, I want to view real-time ingestion progress (Cloning -> AST Parsing -> Vector Embedding -> Graph Indexing) so I know when analysis is ready.

### Journey 2: Microservice Seam Discovery (Boundary Mapping)

- **US-2.1:** As an Architect, I want to run Louvain Community Detection on my code graph so I can visually inspect cohesive clusters ("seams") that are candidates for microservice extraction.

- **US-2.2:** As an Architect, I want C.O.R.E. to highlight shared database tables (`WRITES_TO` / `READS_FROM` conflicts across communities) so I can spot data decomposition bottlenecks.

### Journey 3: Multi-Hop Blast Radius Simulation

- **US-3.1:** As a Developer, I want to select any function or class node (e.g., `PaymentProcessor.execute`) and simulate a signature change to see all 1-to-5 hop upstream callers and affected API routes illuminated on the graph.

- **US-3.2:** As a Developer, I want a quantified Blast Radius Risk Score (0–100) explaining why a change is safe or high-risk.

### Journey 4: Execution-Verified Refactoring & Automated PR

- **US-4.1:** As a Developer, I want to click "Extract Microservice" on an identified seam so the LangGraph multi-agent system generates the decoupled FastAPI service, Strangler Fig proxy configuration, and monolith adapter code.

- **US-4.2:** As a Developer, I want the CRAG Evaluator to test the generated code inside an ephemeral `pytest` sandbox (up to 3 self-correction loops) before pushing a branch and opening a GitHub Pull Request.

---

## 4. Features & Functional Requirements

| ID | Feature | Functional Requirement |

|---|---|---|

| **FR-1** | **Agent 1: Static Analyzer** | Parse source files with `tree-sitter` to extract `File`, `Class`, `Function`, `API_Endpoint`, and `DB_Table` nodes, plus `CALLS`, `INHERITS`, `READS_FROM`, and `WRITES_TO` edges. Attach docstring/code vector embeddings to `Function` nodes. |

| **FR-2** | **Agent 2: Boundary Mapper** | Execute Louvain community detection via Neo4j GDS (with NetworkX fallback) to group nodes into microservice candidates, compute cohesion/coupling ratios, and flag shared DB table conflicts. |

| **FR-3** | **Agent 3: Impact Predictor** | Execute variable-length Cypher queries (`1..5` hops) from a target node, returning affected nodes, edges, API endpoints, and a calculated Blast Radius Risk Score (0–100). |

| **FR-4** | **CRAG Retrieval Evaluator** | Grade retrieved subgraph context for completeness (checking unresolved imports or missing type definitions). Trigger fallback full-file AST retrieval if context is ambiguous. |

| **FR-5** | **Agent 4: Refactor Coder & Sandbox** | Generate extracted microservice files, Dockerfile, NGINX/Envoy Strangler Fig config, and adapter code. Run `pytest` in an isolated sandbox; route `stderr` back to Agent 4 for up to 3 retries on failure. |

| **FR-6** | **GitHub PR Engine** | Create a branch (`refactor/extract-{seam}`), commit verified files, and open a Pull Request containing a Mermaid dependency diagram and Blast Radius summary table. |

---

## 5. Non-Functional Requirements

- **Performance:** Graph queries for Blast Radius (up to 5 hops on 10,000 nodes) must return in under 500ms. Initial repo ingestion (up to 500 files) must complete in under 90 seconds.

- **Security:** Clerk JWT authentication on all API routes; AES-256 encryption at rest for stored GitHub tokens; parameterized Cypher queries (zero string interpolation); isolated subprocess/container sandbox with no host network privileges.

- **Reliability:** Idempotent graph ingestion (re-ingesting a commit cleanly updates existing nodes without duplicates).

---

## 6. Pages & Screens

1. **Landing & Auth (`/`, `/sign-in`, `/sign-up`):** Clerk-authenticated entry experience with system architecture preview.

2. **Workspace Dashboard (`/dashboard`):** List of ingested repositories, ingestion status badges, coupling health metrics, and "Import Repository" modal.

3. **Architecture Graph Studio (`/repos/[repoId]/graph`):** Full-screen interactive React Flow canvas with Seam Cluster coloring toggle, Node Inspector drawer, and Blast Radius Simulator panel.

4. **Migration Orchestrator (`/repos/[repoId]/migrations/[jobId]`):** Real-time Server-Sent Events (SSE) stepper showing agent execution logs, CRAG sandbox test iterations, side-by-side code diff viewer, and "Create GitHub PR" action.

5. **Settings (`/settings`):** GitHub token management and LLM configuration.

---

## 7. Roles & Permissions

- **Authenticated Workspace Owner (MVP Default):** Full CRUD access to their own ingested repositories, graph analyses, migration jobs, and GitHub integrations. Strict tenant isolation enforced via `user_id` on all PostgreSQL records and `repo_id` namespaces on all Neo4j nodes.

---

## 8. Data Requirements

- **PostgreSQL:** Relational metadata (`users`, `repositories`, `ingestion_jobs`, `seam_clusters`, `migration_jobs`, encrypted `github_integrations`).

- **Neo4j:** Code Knowledge Graph (`CodeNode` labels: `File`, `Class`, `Function`, `APIEndpoint`, `DBTable`; edges: `CALLS`, `INHERITS`, `READS_FROM`, `WRITES_TO`, `CONTAINS`), partitioned by `repo_id`.

- **Redis:** API rate limiting counters, ingestion job progress pub/sub, and cached Blast Radius responses.

---

## 9. Integrations

- **Clerk:** Authentication and session management.

- **GitHub REST API (`PyGithub`):** Repository cloning, branch creation, file commits, and Pull Request creation.

- **LLM API (OpenAI / Gemini):** Semantic embeddings, CRAG grading, and Refactor Coder synthesis.

---

## 10. Loading, Empty & Error States

- **Loading:** Skeleton loaders on repository cards; live multi-stage progress bar with SSE terminal stream during AST ingestion and CRAG sandbox testing.

- **Empty:** Interactive "Load Demo Monolith (`sample_monolith`)" button when a new user has zero repositories ingested.

- **Error:** Structured error banners displaying exact failure stage (e.g., `AST_PARSE_ERROR`, `SANDBOX_TIMEOUT`, `GITHUB_AUTH_FAILED`) with a one-click retry action.

---

## 11. MVP Scope, Out-of-Scope & Success Criteria

- **In Scope (MVP):** Python AST ingestion, Neo4j Graph + Vector hybrid store, Louvain seam detection, 1–5 hop Blast Radius simulator, 4-Agent LangGraph workflow with `pytest` CRAG loop, GitHub PR creation, Next.js React Flow studio, Docker Compose setup, and GitHub Actions CI.

- **Out of Scope:** Live production Kubernetes deployment of extracted services, automated database data migration scripts (only schema coupling warnings are generated), billing/Stripe integration.

- **Success Criteria:**

1. Successfully ingest `sample_monolith` and render its complete dependency graph in under 30 seconds.

2. Accurately trace 100% of 3-hop callers in the Blast Radius simulator.

3. Complete an end-to-end microservice extraction where the CRAG loop passes `pytest` and opens a formatted PR on GitHub.

## 2. DESIGN.md

Markdown

# Design System & UX Specification: C.O.R.E.

## 1. Visual Direction & Design Principles

C.O.R.E. embodies an **Industrial Precision Dark-Mode First** aesthetic inspired by Linear, Raycast, and Vercel. It avoids decorative gradients, marketing fluff, or generic AI sparkles in favor of high-density technical clarity.

1. **Topology First:** The interactive code graph is the primary workspace—chrome and toolbars float unobtrusively with translucent glass borders.

2. **Semantic Color Only:** Bright colors are reserved strictly for graph semantics (Seam clusters, Blast Radius severity, CRAG pass/fail states).

3. **Zero-Latency Feedback:** Every graph interaction, node selection, and streaming agent transition responds in under 100ms.

---

## 2. Colors & Typography

### 2.1 Color Palette (Dark Mode Default)

- **Background Primary (Canvas):** `#090A0F` (Obsidian)

- **Background Elevated (Panels/Drawers):** `#11131C` (Carbon Slate)

- **Surface Interactive (Cards/Inputs):** `#181B26`

- **Border Hairline:** `#262938` (`1px solid`)

- **Border Active/Focus:** `#4F46E5` (Indigo 600)

- **Text Primary:** `#F3F4F6` (Gray 100)

- **Text Secondary:** `#9CA3AF` (Gray 400)

- **Text Muted:** `#6B7280` (Gray 500)

### 2.2 Semantic & Graph Node Tokens

- **Node - Function:** `#3B82F6` (Blue 500)

- **Node - Class:** `#8B5CF6` (Violet 500)

- **Node - API Endpoint:** `#10B981` (Emerald 500)

- **Node - DB Table:** `#F59E0B` (Amber 500)

- **Blast Radius Path / Critical Risk:** `#EF4444` (Red 500 — animated dashed stroke)

- **CRAG Verified / Test Pass:** `#22C55E` (Green 500)

### 2.3 Typography

- **UI Sans Font:** `Inter` or `Geist Sans` (`-0.015em` letter-spacing on headings).

- **Code & Graph Node Font:** `JetBrains Mono` or `Geist Mono` (used for all function signatures, Cypher badges, risk scores, and terminal logs).

- **Type Scale:**

- `H1 (Page Title)`: `24px / 32px`, `font-semibold`

- `H2 (Section Header)`: `18px / 26px`, `font-semibold`

- `Body Default`: `14px / 20px`, `font-normal`

- `Mono Technical / Node Label`: `12px / 16px`, `font-medium`

---

## 3. Spacing & Layout System

- **Base Unit:** `4px` grid (`p-1` = 4px, `p-2` = 8px, `p-4` = 16px, `p-6` = 24px).

- **App Shell:** Fixed left collapsible sidebar (`240px` expanded, `64px` collapsed) + Top Command Header (`56px` height) + Main Workspace (`calc(100vh - 56px)`).

- **Border Radius:** Crisp technical radius — `6px` (`rounded-md`) for buttons and inputs, `8px` (`rounded-lg`) for cards and modals.

---

## 4. Reusable Components

1. **Custom React Flow CodeNode:** Displays node type badge (`FN`, `CLS`, `API`, `DB`), monospace symbol name, community seam color ring, and incoming/outgoing edge count pills.

2. **Blast Radius Risk Gauge:** Circular or segmented horizontal meter displaying score `0-100`, hop depth selector (`1` to `5` hops), and affected endpoint list.

3. **Agent Execution Stepper:** Vertical timeline showing `Static Analyzer` -> `Boundary Mapper` -> `Impact Predictor` -> `CRAG Evaluator` -> `Refactor Coder` -> `Pytest Sandbox`, with expandable monospace log drawers and retry badges.

4. **Diff & Artifact Viewer:** Tabbed Monaco/Shiki read-only code viewer displaying generated microservice files, Dockerfile, and Strangler Fig proxy config.

---

## 5. Navigation & Forms

- **Global Command Palette (`Cmd+K` / `Ctrl+K`):** Quick-jump to any ingested repository, search for a function node by name across the active graph, or trigger "Extract Seam".

- **Forms:** Inline validation with crisp `1px` borders; error messages appear directly below inputs in `#EF4444` at `12px`.

---

## 6. Loading, Empty & Error States

- **Graph Canvas Loading:** Subtle radial dot-grid pulse with a floating status pill (`"Computing Louvain community layout..."`).

- **Empty State:** Centered card on dark dot-grid canvas offering two clear actions: `"Import GitHub Repo"` or `"Load Sample E-Commerce Monolith"`.

- **Error State:** Non-destructive inline diagnostic card with expandable stack trace / stderr drawer and `"Retry Step"` button.

---

## 7. Interactions & Animations

- **Blast Radius Propagation:** Selecting a node dims unrelated nodes to `25%` opacity (`transition: opacity 150ms ease`) and animates affected `CALLS` edges using a crimson marching-ants SVG stroke (`stroke-dasharray: 6 4`).

- **Seam Cluster Hull:** Toggling "Show Microservice Seams" renders subtle translucent background groupings around nodes sharing the same `community_id`.

---

## 8. Responsive Behavior & Accessibility

- **Desktop-First Studio:** Optimized for `1280px+` viewports. Below `1024px`, the Graph Inspector drawer collapses into a bottom sheet.

- **Accessibility:** WCAG AA contrast (`4.5:1` minimum for text); full keyboard navigation for the Command Palette (`Cmd+K`) and node list fallback table; `prefers-reduced-motion` disables SVG edge animations.

---

## 9. Page-Level Layout Guidance

- **`/dashboard`:** 3-column responsive grid of Repository Cards showing total nodes, identified microservice seams, shared DB warnings, and last ingestion timestamp.

- **`/repos/[repoId]/graph`:** 100% viewport React Flow canvas (`bg-[#090A0F]` with `#1F2430` dot pattern). Floating top-left toolbar for filter controls; floating right inspector panel (`380px` wide) for Blast Radius simulation and Seam Extraction trigger.

## 3. ARCHITECTURE.md

Markdown

# System Architecture Specification: C.O.R.E.

## 1. Recommended Tech Stack & Reasoning

- **Frontend:** Next.js 15 (App Router, TypeScript), Tailwind CSS, Shadcn UI, `@xyflow/react` (React Flow) for high-performance node-link rendering.

- **Backend API & Orchestration:** Python 3.12, FastAPI (async REST + Server-Sent Events), LangGraph (stateful cyclical agent orchestration required for the CRAG retry loop).

- **AST & Static Analysis:** `tree-sitter` + `tree-sitter-python` for deterministic, fast syntax tree extraction without executing untrusted code during ingestion.

- **Graph + Vector Store:** Neo4j 5 Community/Enterprise with APOC & Graph Data Science (GDS) plugins (stores both deterministic AST topology and vector embeddings on nodes).

- **Relational Store:** PostgreSQL 16 (via SQLAlchemy 2.0 Async + Alembic) for user workspaces, job state, and encrypted credentials.

- **Cache & Pub/Sub:** Redis 7 for API rate limiting, Blast Radius query caching, and streaming LangGraph SSE events.

- **Authentication:** Clerk (Next.js middleware + FastAPI JWKS JWT verification).

---

## 2. High-Level Data Flow

1. **Ingestion Flow:** Client submits Repo URL -> FastAPI creates `IngestionJob` in Postgres -> Worker clones repo to ephemeral volume -> **Agent 1 (Static Analyzer)** parses AST via Tree-sitter, generates embeddings, and batch-upserts nodes/edges into Neo4j -> Updates job status via Redis SSE.

2. **Analysis Flow (Seams & Blast Radius):** Client requests seams or impact -> **Agent 2 (Boundary Mapper)** runs Louvain clustering on Neo4j subgraph; **Agent 3 (Impact Predictor)** runs variable-length Cypher traversal -> Results cached in Redis and returned to React Flow canvas.

3. **Migration & CRAG Flow:** User triggers extraction on a Seam -> **LangGraph Orchestrator** invokes **CRAG Retrieval Evaluator** (fetches missing AST source files if graph context is incomplete) -> **Agent 4 (Refactor Coder)** generates microservice + Strangler Fig adapter -> **Execution Sandbox** runs `pytest` in isolated subprocess/container -> If failed (`retry < 3`), routes `stderr` back to Agent 4 -> On pass, **GitHub Service** pushes branch and opens PR.

---

## 3. Monorepo Folder Structure

```text

C.O.R.E./

├── .github/workflows/

│   └── ci.yml                  # Lint, Pytest, Typecheck, Docker build

├── backend/

│   ├── alembic/                # PostgreSQL migrations

│   ├── app/

│   │   ├── api/v1/             # FastAPI routers (repos, graph, migrations, webhooks)

│   │   ├── agents/             # LangGraph agents

│   │   │   ├── static_analyzer.py

│   │   │   ├── boundary_mapper.py

│   │   │   ├── impact_predictor.py

│   │   │   ├── crag_evaluator.py

│   │   │   └── refactor_coder.py

│   │   ├── core/               # Config, Clerk JWT auth, security, logging, rate-limit

│   │   ├── db/                 # Postgres session, SQLAlchemy models, Neo4j & Redis clients

│   │   ├── schemas/            # Pydantic v2 request/response schemas

│   │   ├── services/           # GitHub service, Sandbox runner, Embedding service

│   │   ├── workflows/          # LangGraph state machine (migration_graph.py)

│   │   └── main.py             # FastAPI app entrypoint

│   ├── tests/                  # Pytest unit & integration suites

│   ├── Dockerfile

│   └── pyproject.toml

├── frontend/

│   ├── src/

│   │   ├── app/                # Next.js App Router pages

│   │   ├── components/         # Graph canvas, custom nodes, stepper, Shadcn primitives

│   │   ├── lib/                # API client, SSE hooks, utils

│   │   └── types/              # Shared TypeScript interfaces

│   ├── Dockerfile

│   └── package.json

├── sample_monolith/            # Built-in target Python monolith for instant testing & demos

├── docker-compose.yml

└── .env.example

## 4. AI & LangGraph Architecture

migration_graph.py defines a StateGraph(MigrationState) with deterministic conditional edges:

- retrieve_seam_context -> crag_evaluate_context

- Conditional Edge from crag_evaluate_context:

  - "context_sufficient" -> generate_refactor (Agent 4)

  - "context_incomplete" -> augment_ast_source -> generate_refactor

- generate_refactor -> execute_sandbox_tests

- Conditional Edge from execute_sandbox_tests:

  - "tests_passed" -> create_github_pr -> END

  - "tests_failed_retry" (retry_count < 3) -> generate_refactor (with stderr trace)

  - "max_retries_exceeded" -> mark_for_human_review -> END

## 5. Security Boundaries & Error Handling

- Tenant Isolation: Every PostgreSQL query filters by authenticated user_id. Every Neo4j Cypher query filters by {repo_id: $repo_id} after verifying the user owns repo_id.

- Cypher Injection Prevention: All Neo4j queries use strict parameterized bindings ($repo_id, $node_id). Dynamic hop depths are validated as bounded integers (1 <= hops <= 5) in Pydantic before query construction.

- Sandbox Containment: The pytest verification runner executes inside a temporary directory with a strict 30-second timeout and stripped environment variables so user repositories cannot read C.O.R.E. application secrets.

---

## 4. `DATABASE.md`

```markdown

# Database Specification: C.O.R.E.

## 1. Database Technologies

1. **PostgreSQL 16:** System of record for users, repositories, ingestion jobs, discovered seam clusters, migration jobs, and encrypted GitHub tokens.

2. **Neo4j 5 (with APOC & GDS):** System of record for AST nodes, call/data relationships, community IDs, and 1536-dimensional code embeddings.

3. **Redis 7:** Ephemeral cache for Blast Radius queries (`TTL: 300s`), rate-limiting sliding windows, and SSE job event streams.

---

## 2. PostgreSQL Schema

### 2.1 `users`

| Column | Type | Constraints | Description |

|---|---|---|---|

| `id` | `UUID` | `PK, DEFAULT gen_random_uuid()` | Internal user ID |

| `clerk_id` | `VARCHAR(128)` | `UNIQUE, NOT NULL, INDEX` | Clerk external subject ID |

| `email` | `VARCHAR(255)` | `UNIQUE, NOT NULL` | User email |

| `encrypted_github_pat` | `TEXT` | `NULLABLE` | Fernet AES-encrypted GitHub token |

| `created_at` | `TIMESTAMPTZ` | `NOT NULL, DEFAULT now()` | Creation timestamp |

### 2.2 `repositories`

| Column | Type | Constraints | Description |

|---|---|---|---|

| `id` | `UUID` | `PK, DEFAULT gen_random_uuid()` | Repository ID (used as `repo_id` in Neo4j) |

| `user_id` | `UUID` | `FK -> users.id ON DELETE CASCADE, INDEX` | Owner user ID |

| `name` | `VARCHAR(255)` | `NOT NULL` | Repo display name (e.g., `org/monolith`) |

| `repo_url` | `VARCHAR(512)` | `NOT NULL` | GitHub URL or `local://sample_monolith` |

| `default_branch` | `VARCHAR(128)` | `NOT NULL, DEFAULT 'main'` | Target branch |

| `last_commit_sha` | `VARCHAR(64)` | `NULLABLE` | Last ingested commit hash |

| `status` | `VARCHAR(32)` | `NOT NULL, DEFAULT 'PENDING'` | `PENDING`, `INGESTING`, `READY`, `FAILED` |

| `node_count` | `INTEGER` | `NOT NULL, DEFAULT 0` | Total AST nodes in Neo4j |

| `edge_count` | `INTEGER` | `NOT NULL, DEFAULT 0` | Total relationships in Neo4j |

| `created_at` | `TIMESTAMPTZ` | `NOT NULL, DEFAULT now()` | Creation timestamp |

### 2.3 `seam_clusters`

| Column | Type | Constraints | Description |

|---|---|---|---|

| `id` | `UUID` | `PK, DEFAULT gen_random_uuid()` | Seam cluster ID |

| `repo_id` | `UUID` | `FK -> repositories.id ON DELETE CASCADE, INDEX` | Parent repository |

| `community_id` | `INTEGER` | `NOT NULL` | Louvain cluster integer ID |

| `suggested_name` | `VARCHAR(128)` | `NOT NULL` | LLM-synthesized service name (e.g., `payment-service`) |

| `cohesion_score` | `FLOAT` | `NOT NULL` | Internal vs. external edge ratio (`0.0 - 1.0`) |

| `shared_db_tables` | `JSONB` | `NOT NULL, DEFAULT '[]'` | List of DB tables shared with other clusters |

| `node_ids` | `JSONB` | `NOT NULL, DEFAULT '[]'` | Array of Neo4j `qualified_name` identifiers |

### 2.4 `migration_jobs`

| Column | Type | Constraints | Description |

|---|---|---|---|

| `id` | `UUID` | `PK, DEFAULT gen_random_uuid()` | Migration job ID |

| `repo_id` | `UUID` | `FK -> repositories.id ON DELETE CASCADE, INDEX` | Target repository |

| `seam_id` | `UUID` | `FK -> seam_clusters.id ON DELETE CASCADE` | Target seam cluster |

| `status` | `VARCHAR(32)` | `NOT NULL, DEFAULT 'QUEUED'` | `QUEUED`, `CRAG_EVAL`, `CODING`, `TESTING`, `COMPLETED`, `FAILED` |

| `crag_status` | `VARCHAR(32)` | `NOT NULL, DEFAULT 'PENDING'` | `SUFFICIENT`, `AUGMENTED` |

| `retry_count` | `INTEGER` | `NOT NULL, DEFAULT 0` | Number of `pytest` sandbox retries (`0..3`) |

| `generated_artifacts` | `JSONB` | `NOT NULL, DEFAULT '{}'` | Map of relative file paths to generated code |

| `sandbox_logs` | `TEXT` | `NULLABLE` | Captured `pytest` stdout/stderr |

| `pr_url` | `VARCHAR(512)` | `NULLABLE` | Resulting GitHub Pull Request URL |

| `created_at` | `TIMESTAMPTZ` | `NOT NULL, DEFAULT now()` | Job start time |

---

## 3. Relational ER Diagram

```mermaid

erDiagram

USERS ||--o{ REPOSITORIES : owns

REPOSITORIES ||--o{ SEAM_CLUSTERS : contains

REPOSITORIES ||--o{ MIGRATION_JOBS : runs

SEAM_CLUSTERS ||--o{ MIGRATION_JOBS : targets

## 4. Neo4j Knowledge Graph Schema

### 4.1 Node Labels & Properties

All nodes carry the base label :CodeNode plus a specific label (:File, :Class, :Function, :APIEndpoint, :DBTable):

- id: STRING ("{repo_id}:{qualified_name}", Unique Constraint)

- repo_id: STRING (Indexed for tenant isolation)

- name: STRING (Short symbol name, e.g., execute)

- qualified_name: STRING (e.g., payments.processor.PaymentProcessor.execute)

- file_path: STRING

- start_line: INTEGER, end_line: INTEGER

- docstring: STRING

- source_code: STRING

- community_id: INTEGER (Written by Agent 2 Louvain clustering)

- embedding: LIST<FLOAT> (1536-d vector index on :Function)

### 4.2 Relationship Types

- (:File)-[:CONTAINS]->(:Class | :Function)

- (:Class)-[:CONTAINS]->(:Function)

- (:Function)-[:CALLS {line: INTEGER}]->(:Function)

- (:Class)-[:INHERITS]->(:Class)

- (:Function)-[:READS_FROM]->(:DBTable)

- (:Function)-[:WRITES_TO]->(:DBTable)

- (:APIEndpoint)-[:ROUTES_TO]->(:Function)

### 4.3 Neo4j Constraints & Indexes

Cypher

CREATE CONSTRAINT code_node_id_unique IF NOT EXISTS FOR (n:CodeNode) REQUIRE n.id IS UNIQUE;

CREATE INDEX code_node_repo_idx IF NOT EXISTS FOR (n:CodeNode) ON (n.repo_id);

CREATE INDEX code_node_qname_idx IF NOT EXISTS FOR (n:CodeNode) ON (n.repo_id, n.qualified_name);

CREATE VECTOR INDEX function_embedding_idx IF NOT EXISTS FOR (f:Function) ON (f.embedding)

OPTIONS {indexConfig: {`vector.dimensions`: 1536, `vector.similarity_function`: 'cosine'}};

## 5. Sensitive Data, Migrations & Seed Strategy

- Sensitive Data: encrypted_github_pat is encrypted using cryptography.fernet.Fernet derived from ENCRYPTION_SECRET_KEY before saving to PostgreSQL.

- Migrations: Managed via alembic upgrade head on backend startup; Neo4j constraints are applied idempotently during FastAPI lifespan startup.

- Seed Strategy: Includes a built-in sample_monolith seeder so developers and recruiters can test full GraphRAG + CRAG flows immediately after docker compose up.

---

## 5. `API.md`

```markdown

# API & Integration Specification: C.O.R.E.

## 1. Base Conventions & Authentication

- **Base URL:** `/api/v1`

- **Authentication:** Every endpoint (except `/api/v1/health`) requires `Authorization: Bearer <CLERK_SESSION_JWT>`. FastAPI verifies the token against Clerk's JWKS endpoint and resolves the internal `user_id`.

- **Standard Error Format:**

```json

{

"error": {

"code": "RESOURCE_NOT_FOUND",

"message": "Repository not found or access denied.",

"details": {}

}

}

## 2. Core Endpoints

### 2.1 System & Auth

- GET /api/v1/health — Checks PostgreSQL, Neo4j, and Redis connectivity. Returns 200 OK.

- PUT /api/v1/settings/github-token — Encrypts and saves a user's GitHub PAT.

### 2.2 Repositories & AST Ingestion (Agent 1)

- POST /api/v1/repos

  - Purpose: Register and trigger AST + GraphRAG ingestion for a repository (or use_sample_monolith: true).

  - Request Body:

  - JSON

{

"name": "acme/legacy-shop",

"repo_url": "[https://github.com/acme/legacy-shop.git](https://github.com/acme/legacy-shop.git)",

"default_branch": "main",

"use_sample_monolith": false

}

  - Response (202 Accepted): { "repo_id": "uuid", "status": "INGESTING" }

- GET /api/v1/repos — Lists all repositories owned by the authenticated user.

- GET /api/v1/repos/{repo_id}/graph — Returns React Flow compatible nodes and edges arrays for the repository, including community_id and shared DB table metadata.

### 2.3 Boundary Mapper & Microservice Seams (Agent 2)

- POST /api/v1/repos/{repo_id}/seams/analyze

  - Purpose: Runs Louvain community detection, identifies shared DB table bottlenecks, and synthesizes microservice extraction candidates.

  - Response (200 OK):

  - JSON

{

"seams": [

{

"id": "uuid",

"community_id": 2,

"suggested_name": "payment-service",

"cohesion_score": 0.87,

"shared_db_tables": ["orders_table"],

"node_ids": ["payments.processor.PaymentProcessor.execute"]

}

]

}

### 2.4 Blast Radius Impact Predictor (Agent 3)

- POST /api/v1/repos/{repo_id}/impact

  - Purpose: Traces 1-to-5 hop callers and database dependencies for a target symbol.

  - Request Body:

  - JSON

{

"target_qualified_name": "payments.processor.PaymentProcessor.execute",

"max_hops": 3,

"proposed_change_summary": "Add mandatory currency_code parameter"

}

  - Response (200 OK):

  - JSON

{

"target": "payments.processor.PaymentProcessor.execute",

"risk_score": 78,

"affected_nodes": ["orders.checkout.place_order", "api.routes.checkout_endpoint"],

"affected_edges": [{"source": "orders.checkout.place_order", "target": "payments.processor.PaymentProcessor.execute", "hops": 1}],

"affected_db_tables": ["ledger_entries"],

"impact_summary": "High risk: Breaking signature affects 1 public API route and 2 upstream modules."

}

### 2.5 Migration Orchestrator, CRAG Sandbox & GitHub PR (Agent 4)

- POST /api/v1/repos/{repo_id}/migrations

  - Purpose: Starts the LangGraph workflow (CRAG evaluation -> Code generation -> Pytest sandbox verification -> Optional GitHub PR).

  - Request Body: { "seam_id": "uuid", "create_github_pr": true }

  - Response (202 Accepted): { "job_id": "uuid", "status": "QUEUED" }

- GET /api/v1/repos/{repo_id}/migrations/{job_id}/stream

  - Purpose: Server-Sent Events (SSE) stream emitting real-time state updates (AGENT_START, CRAG_DECISION, SANDBOX_ITERATION, ARTIFACTS_READY, PR_CREATED).

- POST /api/v1/repos/{repo_id}/migrations/{job_id}/pr

  - Purpose: Manually triggers GitHub branch push and Pull Request creation for a completed migration job.

## 3. Rate Limiting & Failure Handling

- Rate Limits (Redis Sliding Window):

  - Graph & Read endpoints: 60 requests / minute / user

  - Ingestion & LangGraph Migration endpoints: 10 requests / minute / user

- External API Resilience: LLM calls use exponential backoff (max_retries=3) and structured output parsing (with_structured_output). GitHub API calls enforce a 15-second timeout and surface clean error codes if token scopes are insufficient.

## 4. Required Environment Variables

Ini, TOML

# Git & Project Identity

GIT_AUTHOR_NAME=devasya0711

GIT_AUTHOR_EMAIL=devasyakachru.007@gmail.com

# Databases

DATABASE_URL=postgresql+asyncpg://core_user:core_pass@postgres:5432/core_db

NEO4J_URI=bolt://neo4j:7687

NEO4J_USER=neo4j

NEO4J_PASSWORD=core_neo4j_pass

REDIS_URL=redis://redis:6379/0

# Authentication (Clerk)

NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY=pk_test_...

CLERK_SECRET_KEY=sk_test_...

CLERK_JWKS_URL=https://<your-clerk-domain>/.well-known/jwks.json

# AI & Security

OPENAI_API_KEY=sk-...

ENCRYPTION_SECRET_KEY=<32-byte-base64-fernet-key>

---

## 6. `AGENTS.md`

```markdown

# AI Coding Agent Rules (`AGENTS.md`)

You are an autonomous Senior Full-Stack & AI Systems Engineer building **C.O.R.E. (Codebase Orchestration & Refactoring Engine)**. You must follow these rules strictly on every task.

## 1. Source of Truth Hierarchy

Before creating or modifying any file, inspect the existing codebase and adhere strictly to:

1. `PRD.md` (Scope & functional requirements)

2. `ARCHITECTURE.md` (System design, folder structure, LangGraph flow)

3. `DATABASE.md` (PostgreSQL tables & Neo4j node/edge schema)

4. `API.md` (Endpoint paths, payloads, status codes)

5. `DESIGN.md` (Dark-mode industrial design tokens, typography, React Flow UX)

## 2. Git & Change Discipline (MANDATORY)

- **Repository:** `https://github.com/devasya0711/C.O.R.E..git`

- **Git Author Identity:** Always ensure local git config is set to:

- `git config user.name "devasya0711"`

- `git config user.email "devasyakachru.007@gmail.com"`

- **Atomic Verified Commits:** After implementing and testing each feature or sub-phase:

1. Run linters and relevant tests (`pytest` for backend, `npm run build` / `tsc` for frontend).

2. Only when tests pass, stage changes (`git add .`), commit with a conventional commit message (`feat:`, `fix:`, `chore:`, `test:`), and push (`git push origin main`).

## 3. Code Quality & Type Safety

- **Python Backend:** Python 3.12+, strict type hints on all functions, Pydantic v2 models for all I/O, async SQLAlchemy 2.0, and `ruff` for linting/formatting.

- **TypeScript Frontend:** Strict TypeScript (`noImplicitAny: true`). Never use `any`. Define shared interfaces in `frontend/src/types/`.

- **No Mock/Placeholder Logic in Production Paths:** Do not leave `# TODO: implement later` in core agents. AST parsing, Neo4j Cypher queries, Louvain clustering, and the `pytest` sandbox runner must execute real logic.

## 4. Security & Secrets Rules

- **Zero Hardcoded Secrets:** Never commit API keys, Clerk secrets, or database passwords. Read all secrets via `pydantic-settings` (`backend/app/core/config.py`) or `process.env`.

- **Parameterized Cypher Only:** Never interpolate user strings directly into Neo4j Cypher queries. Always pass parameters (`session.run(query, repo_id=str(repo_id), ...)`).

- **Server-Side Auth Enforcement:** Every FastAPI route must inject the `get_current_user` dependency and verify `repository.user_id == current_user.id`.

## 5. Testing Requirements

- Every backend agent and API endpoint must have corresponding `pytest` tests in `backend/tests/`.

- Use `sample_monolith/` as the deterministic fixture repository to verify AST parsing, seam detection, blast radius accuracy, and CRAG sandbox testing.

## 7. Implementation Plan

### Phase 1: Repository Initialization, Docker Infrastructure & CI/CD

- Goal: Configure Git identity, containerize PostgreSQL, Neo4j (APOC/GDS), Redis, Backend, and Frontend, and create the GitHub Actions CI pipeline.

- Tasks:

  - Configure Git author (devasya0711 / devasyakachru.007@gmail.com) and root .gitignore / .env.example.

  - Create docker-compose.yml with healthchecks for Postgres, Neo4j, and Redis.

  - Scaffold backend/ (FastAPI + pyproject.toml) and frontend/ (Next.js 15 + Tailwind + Shadcn UI).

  - Create sample_monolith/ (an realistic 6-module Python e-commerce monolith with entangled auth, orders, payments, inventory, and db_models plus a pytest suite).

  - Create .github/workflows/ci.yml running Ruff, Pytest, TypeScript check, and Docker builds.

- Files Affected: docker-compose.yml, .github/workflows/ci.yml, sample_monolith/**, backend/app/main.py, frontend/package.json.

- Tests Required: GET /api/v1/health returns 200 OK; pytest runs cleanly on sample_monolith.

- Completion Criteria: All containers boot cleanly via docker compose up -d and initial commit is pushed to GitHub.

### Phase 2: Database Layer, Clerk Auth & Security Middleware

- Goal: Implement PostgreSQL models/migrations, Neo4j constraints/vector index initialization, Clerk JWT verification, and Redis rate limiting.

- Tasks:

  - Implement SQLAlchemy async models (User, Repository, SeamCluster, MigrationJob) and initial Alembic migration.

  - Implement Neo4j async driver wrapper and startup constraint/vector index initializer.

  - Implement Clerk JWT verification dependency (get_current_user) and Fernet token encryption utility.

  - Implement Redis sliding-window rate limiter middleware.

- Files Affected: backend/app/db/**, backend/app/core/security.py, backend/alembic/**, frontend/src/middleware.ts.

- Tests Required: Auth unit tests (reject missing/invalid JWTs), DB CRUD tests, and Neo4j constraint verification.

- Completion Criteria: Protected API routes enforce Clerk auth and database migrations apply cleanly.

### Phase 3: Agent 1 — Tree-Sitter AST Parser & Hybrid GraphRAG Ingestion

- Goal: Parse repositories into Neo4j nodes/edges and attach vector embeddings.

- Tasks:

  - Build StaticAnalyzerAgent using tree-sitter-python to extract File, Class, Function, APIEndpoint, and DBTable nodes and CALLS, INHERITS, READS_FROM, WRITES_TO edges.

  - Build embedding pipeline for function docstrings/bodies and batch-upsert into Neo4j.

  - Expose POST /api/v1/repos, GET /api/v1/repos, and GET /api/v1/repos/{repo_id}/graph.

- Files Affected: backend/app/agents/static_analyzer.py, backend/app/services/neo4j_service.py, backend/app/api/v1/repos.py.

- Tests Required: test_static_analyzer.py verifying exact node and CALLS edge counts on sample_monolith.

- Completion Criteria: Ingesting sample_monolith populates Neo4j and returns a valid React Flow graph JSON payload.

### Phase 4: Agent 2 & Agent 3 — Boundary Mapper & Blast Radius Predictor

- Goal: Implement Louvain community seam clustering and 1-to-5 hop Blast Radius analysis.

- Tasks:

  - Implement BoundaryMapperAgent (POST /api/v1/repos/{repo_id}/seams/analyze) using Neo4j GDS Louvain (with NetworkX Louvain fallback) + shared DB table conflict detection.

  - Implement ImpactPredictorAgent (POST /api/v1/repos/{repo_id}/impact) running variable-length Cypher queries (1..5 hops) and computing the Blast Radius Risk Score (0–100).

- Files Affected: backend/app/agents/boundary_mapper.py, backend/app/agents/impact_predictor.py, backend/app/api/v1/analysis.py.

- Tests Required: test_boundary_and_impact.py verifying multi-hop caller recall on PaymentProcessor.execute.

- Completion Criteria: Both endpoints return deterministic graph clusters and multi-hop blast radius paths.

### Phase 5: Agent 4, CRAG Sandbox Loop & GitHub PR Automation

- Goal: Build the LangGraph state machine with CRAG context verification, code generation, pytest sandbox self-correction, and GitHub PR creation.

- Tasks:

  - Implement CRAGEvaluatorNode to verify retrieved subgraph completeness and fetch full AST source files on ambiguity.

  - Implement RefactorCoderAgent generating extracted FastAPI service files, Dockerfile, NGINX Strangler Fig config, and monolith HTTP adapter.

  - Implement SandboxRunnerService running pytest in an isolated temporary copy with up to 3 self-healing retries.

  - Implement GitHubService (PyGithub) to create a branch, commit artifacts, and open a PR with a Mermaid diagram.

  - Wire everything into backend/app/workflows/migration_graph.py with SSE streaming (GET /migrations/{job_id}/stream).

- Files Affected: backend/app/workflows/migration_graph.py, backend/app/agents/crag_evaluator.py, backend/app/agents/refactor_coder.py, backend/app/services/sandbox_runner.py, backend/app/services/github_service.py.

- Tests Required: End-to-end test extracting the payments seam from sample_monolith and passing the sandbox pytest check.

- Completion Criteria: LangGraph workflow completes extraction, passes sandbox tests, and streams state events.

### Phase 6: Industrial Dark-Mode Frontend Studio & Final Polish

- Goal: Build the Next.js 15 UI following DESIGN.md, connect all APIs, add E2E tests, and finalize documentation.

- Tasks:

  - Build Dashboard (/dashboard), Command Palette (Cmd+K), and Settings (/settings).

  - Build Architecture Graph Studio (/repos/[repoId]/graph) with custom React Flow nodes, Seam Cluster coloring toggle, and animated red Blast Radius path highlighting.

  - Build Migration Orchestrator (/repos/[repoId]/migrations/[jobId]) with live SSE stepper, CRAG retry logs, and code diff viewer.

- Files Affected: frontend/src/app/**, frontend/src/components/**.

- Tests Required: Frontend production build (npm run build) and Playwright E2E smoke test.

- Completion Criteria: Full application runs via Docker Compose, passes CI, and is pushed to [https://github.com/devasya0711/C.O.R.E..git](https://github.com/devasya0711/C.O.R.E..git).

Recommended First Task: Execute Prompt 8 (Project Setup Prompt) below to initialize the repository, set your Git identity (devasya0711), build sample_monolith, and bring up the Docker Compose stack.

## 8–20. Tailored Execution Prompts for C.O.R.E.

Copy and paste each prompt below into your coding agent as you progress through the phases.

### 8. Project Setup Prompt

Markdown

You are a senior full-stack engineer responsible for establishing production-ready project foundations for C.O.R.E. (Codebase Orchestration & Refactoring Engine).

CONTEXT:

Read PRD.md, DESIGN.md, ARCHITECTURE.md, DATABASE.md, API.md, and AGENTS.md before making changes.

TASK:

Initialize the C.O.R.E. monorepo according to ARCHITECTURE.md and Phase 1 of the Implementation Plan:

1. Configure local Git identity:

- `git config user.name "devasya0711"`

- `git config user.email "devasyakachru.007@gmail.com"`

- Ensure remote `origin` points to `https://github.com/devasya0711/C.O.R.E..git`

2. Set up `docker-compose.yml` provisioning PostgreSQL 16, Neo4j 5 (with APOC & GDS plugins enabled), Redis 7, `backend` (FastAPI on Python 3.12), and `frontend` (Next.js 15 App Router with TypeScript, Tailwind CSS, Shadcn UI, and `@xyflow/react`).

3. Create `.env.example` with all variables defined in API.md, and a strict `.gitignore`.

4. Create `sample_monolith/` containing a realistic 6-file Python e-commerce application (`auth.py`, `orders.py`, `payments.py`, `inventory.py`, `models.py`, `routes.py`) with cross-module function calls, SQLAlchemy table definitions, and a working `tests/test_monolith.py` suite.

5. Configure `.github/workflows/ci.yml` to run Ruff linting, Pytest, and Frontend type-checking on every push.

6. Implement `GET /api/v1/health` in FastAPI and the base industrial dark-mode layout (`#090A0F` canvas, Inter + JetBrains Mono fonts) in Next.js.

RULES:

Follow ARCHITECTURE.md and AGENTS.md strictly. Never hardcode secrets. Verify the setup runs, run tests, and commit and push to GitHub (`git push origin main`).

### 9. Feature Development Prompt (Reusable Template)

Markdown

You are a senior full-stack engineer working inside the C.O.R.E. production codebase.

CONTEXT:

Follow PRD.md, DESIGN.md, ARCHITECTURE.md, DATABASE.md, API.md, and AGENTS.md. Implement only this approved task:

[INSERT PHASE / TASK — e.g., Phase 3: Agent 1 Static Analyzer & Hybrid GraphRAG Ingestion OR Phase 4: Agent 2 Boundary Mapper & Agent 3 Impact Predictor]

TASK:

First inspect the relevant existing code and dependencies. Briefly state your implementation approach, then implement the feature completely:

- Follow the exact Neo4j node/edge schema in DATABASE.md and endpoint contracts in API.md

- Follow the dark-mode industrial design tokens in DESIGN.md

- Handle loading, empty, and error states cleanly

- Validate all inputs with Pydantic v2 / TypeScript and enforce Clerk user ownership

- Add unit/integration tests in `backend/tests/` using `sample_monolith/`

RULES:

Do not rewrite unrelated code or introduce unnecessary dependencies. Parameterize all Cypher queries. Once all tests pass, commit and push your changes to `https://github.com/devasya0711/C.O.R.E..git` as `devasya0711`.

### 10. Database & Backend Connection Prompt

Markdown

You are a senior backend engineer and database specialist experienced in production systems.

CONTEXT:

Follow DATABASE.md, ARCHITECTURE.md, API.md, and AGENTS.md as the source of truth.

TASK:

Connect and implement C.O.R.E.'s PostgreSQL, Neo4j, and Redis data layer (Phase 2):

1. Configure SQLAlchemy 2.0 Async engine (`backend/app/db/session.py`) and Alembic migrations for `users`, `repositories`, `seam_clusters`, and `migration_jobs`.

2. Configure the async Neo4j driver (`backend/app/db/neo4j.py`) and implement idempotent startup initialization for uniqueness constraints (`code_node_id_unique`), composite indexes (`repo_id`, `qualified_name`), and the 1536-d vector index (`function_embedding_idx`).

3. Configure the async Redis client (`backend/app/db/redis.py`) for Blast Radius caching (`TTL=300s`), rate limiting, and SSE pub/sub.

4. Implement Fernet AES encryption/decryption in `backend/app/core/security.py` for `encrypted_github_pat`.

5. Add `pytest` tests verifying PostgreSQL CRUD, Neo4j constraint creation, and Redis connectivity.

RULES:

Never hardcode credentials. Parameterize all Cypher and SQL queries. Enforce tenant isolation (`user_id` and `repo_id`) on every query. Test, commit, and push to GitHub.

### 11. Authentication & Authorization Prompt

Markdown

You are a senior security-focused full-stack engineer specializing in production authentication systems.

CONTEXT:

Follow PRD.md, ARCHITECTURE.md, DATABASE.md, API.md, and AGENTS.md.

TASK:

Implement end-to-end Clerk Authentication and Authorization for C.O.R.E.:

1. In `frontend/`, configure `@clerk/nextjs` middleware (`src/middleware.ts`) protecting `/dashboard(.*)`, `/repos(.*)`, and `/settings(.*)`, plus styled `/sign-in` and `/sign-up` routes matching DESIGN.md.

2. In `backend/app/core/auth.py`, implement JWKS token verification (`get_current_user`) that validates the `Authorization: Bearer <token>` header against `CLERK_JWKS_URL` and auto-provisions/fetches the corresponding `User` row in PostgreSQL.

3. Enforce resource ownership across all repository, graph, seam, impact, and migration endpoints so users can only access repositories where `repository.user_id == current_user.id`.

4. Add backend tests testing `401 Unauthorized` (missing/invalid token) and `403 Forbidden` (cross-tenant access attempt).

RULES:

Never trust client-side user IDs; always derive identity from the verified Clerk JWT server-side. Test, commit, and push to GitHub.

### 12. MCP Connection Prompt

Markdown

You are a senior AI engineer experienced with MCP servers and AI coding agents.

CONTEXT:

The C.O.R.E. development environment requires connecting to the following MCP capability:

[MCP SERVER: e.g., GitHub MCP Server (`@modelcontextprotocol/server-github`) OR Neo4j Cypher MCP Server (`mcp-neo4j-cypher`)]

Follow AGENTS.md and the existing project architecture.

TASK:

Connect and configure the MCP server for the coding environment:

1. Determine the exact tools exposed by the MCP server and restrict usage to least-privilege operations required by C.O.R.E. (e.g., inspecting Neo4j schema/nodes or managing PRs on `devasya0711/C.O.R.E.`).

2. Configure the MCP settings using environment variables without hardcoding any tokens in tracked files.

3. Verify the MCP connection by executing a read-only diagnostic call and report the status, available tools, and any manual approval steps.

### 13. External API / Service Integration Prompt

Markdown

You are a senior integration engineer experienced in building reliable production integrations.

CONTEXT:

Follow API.md, ARCHITECTURE.md, DATABASE.md, and AGENTS.md.

TASK:

Integrate the external services required for Phase 5 of C.O.R.E.:

1. **LLM & Embedding Service (`backend/app/services/llm_service.py`):** Implement structured-output LLM calls (for CRAG grading, Seam naming, and Refactor Coder synthesis) and batch embedding generation with exponential backoff, timeout handling (`30s`), and token usage logging.

2. **GitHub API Service (`backend/app/services/github_service.py`):** Using `PyGithub` and the user's decrypted PAT, implement repository cloning, branch creation (`refactor/extract-{seam_name}`), multi-file commits, and Pull Request creation complete with an embedded Mermaid dependency graph and Blast Radius risk table.

3. Write unit and mocked integration tests covering success, rate-limit (`429`), and bad-credential (`401`) failure states.

RULES:

Never log raw GitHub tokens or API keys. Ensure retries are idempotent. Test, commit, and push to GitHub.

### 14. Testing & QA Prompt

Markdown

You are a senior QA engineer and test automation specialist responsible for production software quality.

CONTEXT:

Read PRD.md, API.md, ARCHITECTURE.md, and the current C.O.R.E. implementation before testing.

TASK:

Execute a comprehensive QA suite across C.O.R.E.:

1. **Unit & Integration Tests (`pytest`):**

- AST parsing accuracy on `sample_monolith` (verify all `File`, `Class`, `Function`, `DBTable` nodes and `CALLS` / `WRITES_TO` edges).

- Louvain seam clustering determinism and shared database table detection.

- Multi-hop Blast Radius traversal (`1..5` hops) and risk score calculation.

- LangGraph CRAG Evaluator fallback trigger and `pytest` sandbox self-correction retry loop (test both passing code and intentionally broken imports that self-heal on retry #2).

- Cross-tenant authorization checks (`401` / `403`).

2. **Frontend E2E & Build Verification:**

- Verify `npm run build` and TypeScript compilation pass with zero errors.

- Verify empty, loading, error, and interactive React Flow graph states.

RULES:

Do not modify production logic just to bypass failing tests—fix the underlying root cause. Commit all test suites and push to GitHub.

### 15. Debugging / Root Cause Prompt

Markdown

You are a senior debugging engineer responsible for diagnosing production-quality software issues in C.O.R.E.

CONTEXT:

Follow ARCHITECTURE.md, DATABASE.md, API.md, and AGENTS.md rules.

PROBLEM:

[PASTE ERROR / TRACEBACK / NEO4J CYPHER ERROR / DOCKER LOG / SCREENSHOT HERE]

TASK:

1. Reproduce or trace the failure across the FastAPI backend, LangGraph state machine, Neo4j Cypher query, or Next.js frontend.

2. Identify and explain the exact root cause.

3. Implement the smallest, cleanest fix that preserves architectural boundaries.

4. Add a regression test ensuring this bug cannot recur, run the test suite, and commit and push the fix to GitHub.

### 16. Security Audit & Hardening Prompt

Markdown

You are a senior application security engineer specializing in production web applications.

CONTEXT:

Audit the C.O.R.E. codebase against PRD.md, ARCHITECTURE.md, DATABASE.md, API.md, and AGENTS.md.

TASK:

Perform a comprehensive security audit and remediate any findings:

1. **Cypher & SQL Injection:** Verify every Neo4j query uses parameterized bindings (`$repo_id`, `$qualified_name`) and hop depth is strictly validated as an integer `1..5`.

2. **Sandbox Escape Prevention:** Verify `sandbox_runner.py` strips sensitive host environment variables (`OPENAI_API_KEY`, `DATABASE_URL`, `CLERK_SECRET_KEY`, `ENCRYPTION_SECRET_KEY`), enforces a strict 30-second execution timeout, and cleans up temporary directories.

3. **Authentication & Tenant Isolation:** Verify every API route validates the Clerk JWT and checks `repository.user_id == current_user.id`.

4. **Secrets & Logging:** Confirm `encrypted_github_pat` is never returned in API responses or written to logs.

5. **Rate Limiting & CORS:** Verify Redis sliding-window rate limits and strict CORS origins are active.

OUTPUT:

Report findings by severity, apply fixes, run all tests, and commit and push to GitHub.

### 17. Code Review & Refactoring Prompt

Markdown

You are a senior software engineer reviewing the C.O.R.E. codebase before release.

CONTEXT:

Review the current implementation against PRD.md, DESIGN.md, ARCHITECTURE.md, DATABASE.md, API.md, and AGENTS.md.

TASK:

Perform a thorough code review and clean up technical debt:

1. Check for any remaining mock data or stubbed methods in the 4 agents (`static_analyzer`, `boundary_mapper`, `impact_predictor`, `refactor_coder`) or CRAG evaluator.

2. Verify strict Pydantic v2 schemas in `backend/app/schemas/` and strict TypeScript types (zero `any`) in `frontend/src/`.

3. Verify UI adherence to DESIGN.md (`#090A0F` obsidian canvas, semantic node colors, `JetBrains Mono` technical labels, smooth React Flow Blast Radius edge highlighting).

4. Remove dead code, unused imports, and duplicate utilities.

OUTPUT:

Report findings, apply safe refactorings, verify all tests pass, and commit and push to GitHub.

### 18. Deployment & Production Setup Prompt

Markdown

You are a senior DevOps engineer experienced in deploying secure production applications.

CONTEXT:

Follow ARCHITECTURE.md, API.md, DATABASE.md, and AGENTS.md.

TASK:

Prepare C.O.R.E. for production deployment and recruiter evaluation:

1. Verify multi-stage production `Dockerfile` builds for both `backend/` and `frontend/`.

2. Verify `docker-compose.yml` starts PostgreSQL, Neo4j (with APOC & GDS), Redis, Backend (running `alembic upgrade head` on entrypoint), and Frontend cleanly from a cold start.

3. Verify `.github/workflows/ci.yml` passes all linting, unit/integration tests, and Docker build checks.

4. Generate an executive-grade `README.md` with:

- Mermaid system architecture diagram of the 4 Agents + CRAG Sandbox + Neo4j Hybrid GraphRAG.

- Feature walkthrough (AST Ingestion, Louvain Seam Clustering, 5-Hop Blast Radius Simulator, Self-Healing CRAG PR Engine).

- 1-command quickstart (`docker compose up --build`).

OUTPUT:

Verify the full stack builds and runs cleanly, then commit and push to `https://github.com/devasya0711/C.O.R.E..git`.

### 19. Production Monitoring & Maintenance Prompt

Markdown

You are a senior SRE responsible for keeping C.O.R.E. reliable and observable in production.

CONTEXT:

Review the C.O.R.E. codebase and ARCHITECTURE.md before making changes.

TASK:

Implement structured observability and operational health checks:

1. Configure `structlog` JSON logging in `backend/app/core/logging.py` with request correlation IDs (`X-Request-ID`), agent execution latency metrics, CRAG retry counts, and redacted sensitive fields.

2. Enhance `GET /api/v1/health` to report granular component latencies (`postgres_ms`, `neo4j_ms`, `redis_ms`) and return `503 Service Unavailable` if any critical store is unreachable.

3. Add Neo4j and PostgreSQL backup/restore helper scripts in `scripts/` and document recovery procedures.

OUTPUT:

Implement, test, and commit and push the observability improvements to GitHub.

### 20. Final Production Audit Prompt

Markdown

You are a senior engineering lead responsible for approving C.O.R.E. for production launch and portfolio showcase.

CONTEXT:

Audit the complete repository against PRD.md, DESIGN.md, ARCHITECTURE.md, DATABASE.md, API.md, and AGENTS.md.

TASK:

Perform an end-to-end production readiness verification:

1. Boot the entire stack and run the `sample_monolith` end-to-end journey:

- Ingest `sample_monolith` via Agent 1 -> Verify Neo4j node/edge counts and embeddings.

- Run Agent 2 Seam Analysis -> Verify Louvain clusters and shared DB table warnings.

- Run Agent 3 Blast Radius on `PaymentProcessor.execute` -> Verify multi-hop callers and risk score.

- Trigger Agent 4 + CRAG Migration -> Verify `pytest` sandbox verification and PR payload generation.

2. Verify all unit, integration, and frontend build checks pass.

3. Verify `git log` confirms clean commits authored by `devasya0711 <devasyakachru.007@gmail.com>` pushed to `https://github.com/devasya0711/C.O.R.E..git`.

OUTPUT:

Provide the launch verdict (`READY`, `READY WITH WARNINGS`, or `NOT READY`), test results summary, and final verification checklist.